POST-DEPLOYMENT REVIEW

Supplier Portal & Partner Connect — Azure App Services

Dubai Investments PJSC — TechSource

# 1. Review details

| Review type | Post-implementation review (PIR) of production deployment |
| --- | --- |
| Review date | 18 September 2026 |
| Reviewed by | Nayyar Jawaid (nayyar@techsource.ae) |
| Environment | Production — Microsoft Azure |
| Tenant / Directory | Dubai Investments PJSC (techsourcedxb.onmicrosoft.com) |
| Subscription | Microsoft Azure — 3ade04f0-a7a6-4807-8fb1-ee7a70cbd929 |
| Resource group | dotnetsites |
| Applications in scope | supplierportal, partnerconnect (App Service / Web App) |
| Evidence basis | Azure Portal — App Service Overview blades, captured 18/09/2026 12:20 |
| Overall outcome | Deployed with observations — one open issue requires action |

# 2. Purpose and scope

This review records the verification performed on the two .NET web applications hosted in the dotnetsites resource group immediately after their production deployment, and documents the issues identified for follow-up.

## In scope

- supplierportal — Azure App Service (Web App), UAE North.

- partnerconnect — Azure App Service (Web App), UAE North.

- Post-deployment configuration, runtime health, networking and monitoring posture visible in the Azure Portal.

# 3. Deployment configuration summary

Both applications were deployed to the same plan and region with identical runtime and networking configuration. The material difference between them is runtime health.

| Attribute | supplierportal | partnerconnect |
| --- | --- | --- |
| Status | Running | Running |
| Runtime status | Issues Detected | Healthy |
| Publishing model | Code | Code |
| Runtime stack | .NET Core 8.0 | .NET Core 8.0 |
| Operating system | Linux | Linux |
| Region | UAE North | UAE North |
| App Service Plan | ASP-DotNetSites-8f4b | ASP-DotNetSites-8f4b |
| Default domain | supplierportal-bpdtdyazbybhguhd.uaenorth-01.azurewebsites.net | partnerconnect-cgh2d8ambfh9esd3.uaenorth-01.azurewebsites.net |
| Custom domain | supplierportal.dubaiinvestments.com | partnerconnect.dubaiinvestments.com |
| Inbound IP addresses | 20.38.138.0 / 2603:1040:904:3::301 | 20.38.138.0 / 2603:1040:904:3::301 |
| Private endpoints | 1 private endpoint | 1 private endpoint |
| VNet integration | ApplicationGateway1VN / APPGWsubnet | ApplicationGateway1VN / APPGWsubnet |
| Health Check | Not configured | Not configured |
| Application Insights | Not enabled | Not enabled |
| Deployment provider | None (manual / non-CI publish) | None (manual / non-CI publish) |
| Open notifications | 1 | 1 (unread) |

The deployment completed and both applications are running and reachable on their custom domains, with private endpoint and virtual network integration in place as designed. partnerconnect is operating normally.

.